Outcome

- The outcome of this procedure is to conduct a health check on the proposed SQL Server Virtual Machine during both the Pre-Migration and Post-Migration phases, transitioning from on-premises to Azure using Azure Migrate. This testing guarantees that:

  - Performance remains the same or better than the currently employed system post migration.

  - There are no errors in Windows or SQL Server Log post migration.

- This activity can take up to 2-3 hours to complete. The timing can be affected by:

  - Lack of access to Subscription/Resource Groups.

  - Missing required firewall rules.

  - SQL Server services failing to start after migration.

  - SQL IaaS Extension not installed for managing the Azure SQL Server VM.

  - Increased resource utilization (CPU, memory, and disk).

Prerequisites

The following are prerequisites for the successful completion of this procedure:

- Approved change within BMC Helix with appropriate notes attached to the change.

- Approved runsheet with date and timeline.

- Access to SQL Servers.

- Read access to Subscription (AppName Env), e.g., MIM Dev.

- Access to Database Resource Groups (AppName_DB) and backup_recovery_services_db.

- Ensure Application Landing Zone, Subscription, and Resource Group are created as per Standard Naming Convention - RM - CA16/413327.

- Ensure Recovery Service vault, Private Endpoint, Backup Policy (RM - CA16/413327) are in place under the backup_recovery_services_db Resource Group.

- Ensure Azure Key Vault and Private Endpoint (RM - CA16/413327) are in place under the Database Resource Group, e.g., MIM_DB.

- Ensure permission is granted to the Key Vault.

Actions

- Create the artefacts before and after migration and save the file as <ServerName_Artefacts.doc>.

- Pre-migration standalone SQL Server virtual machine validation test

- Ensure the nightly full backup completes successfully.

- Capture system information.

- Capture running and stopped services on the server.

- Capture IP details.

- Capture available disk details (I/O latency).

- Capture Windows Application and System logs from Event Viewer.

- Capture the SQL Server error log.

- Capture last job statuses.

- Capture SQL Server Configuration Manager (SQL Server Services status).

- Capture backup status (full and transaction log).

- Execute query to check active connections.

- Capture CPU, memory, and disk utilization.

- Ensure SQL Server instance connects with or without SQL port number from Tools Server and MSSQL Central Server.

- During cutover, stop SQL Server services (set to manual).

- Check server status in BMC Helix Discovery.

- List tables with row count.

- select * from sys.tables

select count(*) from table_name

- User Permission list.

- DB file Location .

sp_helfile

- SQL Agent Jobs details and Status

- SQL Configuration Details

sp_configure

- Server-level permission details

- Verify linked server connectivity

- Database server storage status

- Post-Migration Standalone SQL Server Virtual Machine Validation Test

- Log in to Azure Portal with the -a account.

- Navigate to Subscriptions and locate the subscription containing the application database for migration.

- Select the subscription name (e.g., EROLLPLUG DEV) and open the Resource group.

- Verify access to the Database Resource Groups (AppName_DB and backup_recovery_services_db).

- Ensure both the backup resource group (backup_recovery_services_db) and database resource group (AppName_DB, e.g., erollplug_db) are visible under Resource Groups.

- Open the AppName_DB resource group and confirm visibility of the virtual machine (migrated VM), SQL virtual machine, associated disks, network interface, and Key Vault.

- In Key Vault, check the private endpoint connection under networking.

- Verify RDP access to the Database Server from Tools Server and management Servers.

- Verify NAS Share access from the Database Server.

- Verify UNC path access to MSSQL Central and Management Servers from the Database Server.

- Verify UNC path access to the Database Server from MSSQL Central and Management Servers.

- Start SQL Server Services and set startup type to Automatic (Delayed Start).

- Replace the on-premise IP address with the new IP address in SQL Server Network Configuration (ipconfig).

- Disable SQL Server backup-related jobs; ensure Database Central and Database Maintenance Job remain enabled.

- Adjust the schedule for DBA_MaintenancePlan.Weekly Database Maintenance according to the application's window or runtime profile.

- Perform a SQL Server health check monitoring CPU, memory, and disk I/O.

- Verify instant file initialization is enabled in Local Security Policy.

- Confirm Windows Defender Firewall is disabled on the SQL Server VM.

- Check database server connectivity from tools and MSSQL Central.

- Ensure server status is updated in BMC Helix Discovery.

- List tables with row counts.

- select * from sys.tables

select count(*) from table_name

- User permissions list

- Database file location

sp_helfile

- SQL Agent job details and status

- SQL configuration details

sp_configure

- Server-level permission details

- Check linked server connectivity

- Database server storage status

- Run the following script for disk I/O latency

- SELECT

- [ReadLatency] =

- CASE WHEN [num_of_reads] = 0

- THEN 0 ELSE ([io_stall_read_ms] / [num_of_reads]) END,

- [WriteLatency] =

- CASE WHEN [num_of_writes] = 0

- THEN 0 ELSE ([io_stall_write_ms] / [num_of_writes]) END,

- [Latency] =

- CASE WHEN ([num_of_reads] = 0 AND [num_of_writes] = 0)

- THEN 0 ELSE ([io_stall] / ([num_of_reads] + [num_of_writes])) END,

- [Latency Desc] =

- CASE

- WHEN ([num_of_reads] = 0 AND [num_of_writes] = 0) THEN 'N/A'

- ELSE

- CASE WHEN ([io_stall] / ([num_of_reads] + [num_of_writes])) < 2 THEN 'Excellent'

- WHEN ([io_stall] / ([num_of_reads] + [num_of_writes])) < 6 THEN 'Very good'

- WHEN ([io_stall] / ([num_of_reads] + [num_of_writes])) < 11 THEN 'Good'

- WHEN ([io_stall] / ([num_of_reads] + [num_of_writes])) < 21 THEN 'Poor'

- WHEN ([io_stall] / ([num_of_reads] + [num_of_writes])) < 101 THEN 'Bad'

- WHEN ([io_stall] / ([num_of_reads] + [num_of_writes])) < 501 THEN 'Yikes!'

- ELSE 'YIKES!!'

- END

- END,

- [AvgBPerRead] =

- CASE WHEN [num_of_reads] = 0

- THEN 0 ELSE ([num_of_bytes_read] / [num_of_reads]) END,

- [AvgBPerWrite] =

- CASE WHEN [num_of_writes] = 0

- THEN 0 ELSE ([num_of_bytes_written] / [num_of_writes]) END,

- [AvgBPerTransfer] =

- CASE WHEN ([num_of_reads] = 0 AND [num_of_writes] = 0)

- THEN 0 ELSE

- (([num_of_bytes_read] + [num_of_bytes_written]) /

- ([num_of_reads] + [num_of_writes])) END,

- LEFT ([mf].[physical_name], 2) AS [Drive],

- DB_NAME ([vfs].[database_id]) AS [DB],

- [mf].[physical_name]

- FROM

- sys.dm_io_virtual_file_stats (NULL,NULL) AS [vfs]

- JOIN sys.master_files AS [mf]

- ON [vfs].[database_id] = [mf].[database_id]

- AND [vfs].[file_id] = [mf].[file_id]

- -- WHERE [vfs].[file_id] = 2 -- log files

- ORDER BY [Latency] DESC

- -- ORDER BY [ReadLatency] DESC

- -- ORDER BY [WriteLatency] DESC;

GO

- In the Resource Group backup_recovery_services_db, go to Settings and select Networking. Under Private access, confirm the private endpoint exists and follows the naming convention.

- In the Recovery Services Vault Properties, review the Security settings:

  - Under Immutable Vault settings, verify:

  - Enable vault immutability: Set to Enable

  - Lock immutability for this vault: Set to Unlocked

- Under Manage, select Backup policies. If policies were not created with Terraform, configure these three policies:

  - SQLServerBackupPolicy1: Full backup weekly, transactional backup hourly

  - SQLServerBackupPolicy2: Full backup daily, transactional backup hourly, monthly

  - SQLServerBackupPolicy3: Full backup weekly, differential backup daily, transactional backup hourly, monthly

- Post Migration Tasks (Applicable once the above test is successful)

- Create the SQLInsight login to set up monitoring on Azure Monitor Insight.

- Set the recovery model of <DBA_Maintenance> and all user databases to Full Recovery Model.

- Configure database backup on Recovery Service Vault.

- Initiate full and transaction log backups of <DBA_Maintenance>.

- Perform restore test of <DBA_Maintenance> using Recovery Service Vault.

- Set the recovery model of <DBA_Maintenance> to Simple.

- Drop the restore test database from SQL Server instance.

- Run SQL best practice assessment for Azure SQL Server VM from M849PRD1.

- Configure TDE.

- Configure SSL certificate.

- Configure an Azure SQL Server Database Backup

- Execute this script on MSSQL_Central to update the datacenter location

- * Update the Datacenter Location

- --Execute the following script on MSSQL_Central (M903PRD1)

- {{{

- --MSSQL_Central (M903PRD1)

- --Under the Virtual Machine Overview Page - > Availability + scaling - > Availability Zone

- -- Verify the Availability Zone

- --If  Availability Zone - 1, update the Datacenter with ‘AUSTRALIA EAST AZ1'

--If  Availability Zone - 2, update the Datacenter with ‘AUSTRALIA EAST AZ2'

use [Database_Central]

go

select * from bcc.mssqL_datacenter_details where Computer_Name = '<Computer_Name>'

Go

update bcc.mssql_datacenter_details

set Datacenter = 'AUSTRALIA EAST AZ1 / AUSTRALIA EAST AZ2'

where Computer_Name = '<Computer_Name>' --New Migrated Server

go

- Ensure you execute the query on the correct SQL Server instance:

- SELECT SERVERPROPERTY ('SERVERNAME') AS [INSTANCE_NAME]

GO

- Update the cluster name of the migrated virtual machine on the designated SQL Server instance

- use [DBA_Maintenance]

- go

- select * from DBA_Maintenance.bcc.global_constants where name ='CLUSTER NAME'

- go

- update DBA_Maintenance.bcc.global_constants

- set value1 = '<CLUSTER_NAME>' --AZURE IAAS

- where name = 'CLUSTER NAME'

go

- Update the Backup Schedule on designated SQL Server Instance.

- Execute the following script to verify the current schedule to designated SQL Server Instance

- -- Policy 1 - SQLServerBackupPolicy1-Full-Weekly-Trans-Hourly - Applicable for Non Production Source

- -- Policy 2 - SQLServerBackupPolicy2-Full-Daily-Trans-Hourly-Monthly - Applicable for Production Source

- -- Policy 3 - SQLServerBackupPolicy3-Full-Weekly-Diff-Daily-Trans-Hourly-Monthly - Applicable for Production Source

- --First Verify the current Schedule by executing the following query(Schedule -> On Prem ->  DAILY, Azure IAAS

- SELECT [name]

- ,type

- ,[value1]

- FROM [DBA_Maintenance].[bcc].[global_constants]

WHERE NAME = 'BACKUP SCHEDULE'

- If no value returns you need to insert the value based on the Policy / Location.

- INSERT INTO [bcc].[global_constants]

- ([name]

- ,[type]

- ,[value1]

- )

- VALUES ('BACKUP SCHEDULE','nvarchar','DAILY')

GO

- If value returns, update the Schedule based on Policy /Location.

- UPDATE [DBA_Maintenance].[bcc].[global_constants]

- SET value1 = 'WEEKLY' -- WEEKLY / DAILY

WHERE NAME = 'BACKUP SCHEDULE'

- -- Please verify the latest version of Stored Procedure - [DBA_Maintenance]- > [bcc].[usp_manage_sql_server_central_details] - version 1.12.

- You will find the latest version on - \\nas-ds\os-is-sd-data-software$\SQL Server\DBA Maintenance_2024\usp_manage_sql_server_central_details_v1.12.sql or M915PRD1 - > E:\Stage\DBA_Maintenance\usp_manage_sql_server_central_details_v1.12.sql

- 1. Alter the latest version of Stored Procedure - [bcc].[usp_manage_sql_server_central_details]

- 2. Run the <DBA_MaintenancePlan.Update SQL Server Central> Job on SQL Server Instance.

- --Verify the Schedule details on Database_central.

- --Replace a.Server_Name = '<Instance_Name>' -- e.g.'M845UAT1\SEGP01'

- SELECT a.Server_Name,b.Database_name,b.Last_Modified_Date,b.Backup_Schedule,b.Last_database_Backup_date,

- b.Last_Database_Diff_Backup_Date,b.Last_Database_Log_backup_Date

- FROM MSSQL_CENTRAL.Database_Central.bcc.mssql_server a, MSSQL_CENTRAL.Database_Central.bcc.MSSQL_Database b

WHERE a.server_id = b.server_id and a.Server_Name = '<Instance_Name>' and b.Decommission_Date IS NULL

- Update the confluence to reflect the new environment and any changes in configurations or procedures.

- Pre-Migration Clustered SQL Server Virtual Machine Validation Test

- Ensure all migration steps given above for the standalone SQL Server VM are completed. Additionally, follow these steps for Clustered SQL Server VM :

- Open the AlwaysOn dashboard and check that the Availability Group state is healthy.

- Open Failover Cluster Manager and ensure that the cluster core resources are online.

- In Failover Cluster Manager, open Roles and verify that their status is Running.

- In Failover Cluster Manager, open Node and verify that their status is up.

- In Failover Cluster Manager, open Network and verify that their status is up.

- In Failover Cluster Manager, open the Cluster event and check for any errors.

- Post-Migration Clustered SQL Server Virtual Machine Validation Test

- Ensure all post migration steps given above for the standalone SQL Server VM are completed. Additionally, follow these steps for Clustered SQL Server VM :

- Open the AlwaysOn dashboard and check that the Availability Group state is healthy.

- Open Failover Cluster Manager and ensure that the cluster core resources are online.

- In Failover Cluster Manager, open Roles and verify that their status is Running.

- In Failover Cluster Manager, open Node and verify that their status is up.

- In Failover Cluster Manager, open Network and verify that their status is up.

- In Failover Cluster Manager, open the Cluster event and check for any errors.

Confirmation