Prerequisites

The following are prerequisites for the successful completion of this procedure:

- Approved change within BMC Helix with appropriate notes attached to the change.

- Attach Data TSM approval to the change.

- Engage business stakeholders at least one week before the change if they must perform pre-test.

- Attach dated Detail Design with new version information to Records Manager.

- Place the new setup file before the build starts; otherwise, arrange for it.

- Bring down the application tier before commencing the procedure.

- Perform database and infrastructure health checks

  - Perform full backup with copy_only of user and system databases on E:\backup

  - Check database status:

  - use master

  - go

  - select serverproperty ('servername') as [Instance Name],

  - name as [Database Name],state_desc as [Status] ,user_access_desc as [User Access Desc],

  - case is_auto_close_on

  - when 1 then 'ON'

  - when 0 then 'OFF'

  - end as [Auto Close]

from sys.databases

- Check the active connections on the target database:

- SELECT

- DB_NAME(dbid) as DBName, hostname,

- COUNT(dbid) as NumberOfConnections,

- loginame as LoginName

- FROM

- master..sysprocesses

- WHERE

- dbid > 0

- GROUP BY

- dbid, loginame,hostname

- go

- Check the SQL Server Error Log for application login failures:

- Check the Windows application event log.

- Determine storage, memory, and processor requirements for the new infrastructure. Allocate additional storage if needed.

- Identify infrastructure components within the database migration scope:

  - Compatibility level

  - Collation Level

  - Application related databases.

  - SQL Server Logins associated with affected databases.

  - Jobs and Maintenance Plans related to the database.

  - Server Objects used by logic within the affected database.

- Check the following stored procedures are present in the master database:

  - sp_help_revlogin_2000_to_2005 (Migration from SQL Server 2000 to 2005)

  - sp_help_revlogin (Migration from SQL Server 2005 and later)

  - sp_hexadecimal

- Identify fragmented indexes for rebuilding during migration.

- SELECT *

- INTO DBA_Maintenance.bcc.index_maintenance_requests

- FROM sys.dm_db_index_physical_stats (NULL, NULL, NULL , NULL, 'LIMITED')

WHERE avg_fragmentation_in_percent > 10 AND index_id > 0;

Actions

- In-place upgrade: Procedure #1

- Log in to the server using the bcc\database account.

- Complete prerequisites before proceeding.

- Stop the application.

- Stop database services for the old infrastructure.

- Run the SQL Server setup (new version) as administrator.

- In the left-hand navigation, click Installation, then select Upgrade from previous versions of SQL Server.

- Click Next

- Accept the license terms, then click Next.

- Click next

- Click Next on product updates.

- Select instance to be upgraded,

- Select all features

- Click next

- Click next

- On the Full-Text Search Upgrade Options page, specify the upgrade options for the databases

- The Feature Rules window advances automatically if all rules pass.

- The Ready to Upgrade page shows a tree view of installation options specified during Setup. Click Install.

- During installation, the progress page displays status to monitor installation as Setup continues.

- After installation, the Complete page provides a link to the summary log and other important notes. Click Close to finish the SQL Server installation.

- Reboot the server.

- After reboot, execute the following command to check the server version

- SELECT

- SERVERPROPERTY('ServerName') as [SQL Server Instance Name] ,

- SERVERPROPERTY('Edition') as Edition ,

- SERVERPROPERTY('ProductVersion') as Version,

SERVERPROPERTY('Productlevel') as [Product Level],

- In Place Upgrade : Procedure#2

- Log in to the server using the bcc\database account.

- Complete process prerequisites before proceeding.

- Ensure the application is stopped.

- Stop database services for the old infrastructure and set startup mode to manual.

- Install the new version to upgrade. Refer

- Perform post-installation and health checks on the new build.

- Reboot the server.

- Upgrade the new server with the latest SP or CU update if required.

- Reboot the server.

- Migrate the database from the old environment to the new environment.

- Migrate ports and perform health checks for the migrated database.

- Ensure the old environment's database services are stopped, as the same accounts are used for the new build.

- Request the application team to start the application and perform health checks.

- Restart the central job to update the database to the latest version.

- If successful, decommission the old environment after 7 days by uninstalling the old version.